Mitigation Report for CallaPrecision: Error in Email Distribution

1. Incident Overview

Date of Incident: 23rd July 2024

Description of Incident:
A brief was uploaded to CallaPrecision for testing purposes and following the process flow ended up being mistakenly sent to a journalist and was not meant for public disclosure.

2. Impact Assessment

Direct Impact:

- Unintended Disclosure: Information meant for internal testing was disclosed to an external media house.

- Reputation Risk: Potential damage to the company's reputation due to the accidental release of test content.

3. Immediate Corrective Actions

Containment:

- Temporarily disable the external email sending feature for testing purposes to prevent further errors.

- Disable all external emails and have only emails for the Calla PR & Digital Glide getting the automatic alerts.

Investigation:

- Conduct a thorough investigation to confirm the root cause and identify any other potential vulnerabilities.

- Review & disable all Media House Contact List

4. Long-Term Preventive Measures

Testing Protocols:

- Establish a strict protocol for testing, including the use of dummy email addresses and secure testing environments.

- Implement a checklist for testers to ensure no external email addresses are included in test communications.

- Have users with access to the testing environment use their individual login accounts

Training and Awareness:

- Conduct training sessions for employees on proper testing procedures and the importance of environment separation.

Monitoring and Auditing:

- Set up regular audits to review email logs and identify any anomalies during testing.

- Implement monitoring tools to alert administrators of any potential email mismatches during testing.

Policy Updates:

- Update the company’s email and testing policies to include mandatory verification steps for test emails.

5. Follow-Up Actions

Review and Approval:

- Ensure all corrective and preventive measures are implemented within the stipulated timeline.

Communication:

- Communicate the changes and updates to all employees and relevant stakeholders.

Continuous Improvement:

- Establish a feedback loop to continuously assess and improve testing and email sending processes.

- Regularly update training materials and guidelines based on feedback and lessons learned from the incident.

6. Conclusion

The incident of sending an email to a media house during testing has highlighted critical areas for improvement. In Line with that all user accounts have been temporarily disabled.

TESTING TO RESUME 24th July 2024.